OEE ANALYTICS & AI DECISION SUPPORT AGENT

Approach Document

(Originally scoped as: OEE Loss Analysis & Improvement Agent)

Proposed Design Approach & Implementation Methodology

# 1. Purpose of this Document

This document presents the proposed approach and implementation methodology for building the Enterprise OEE Analytics & AI Decision Support Agent. The initiative was first scoped through a short requirement brief — reproduced in full in Section 2 — under the working name "OEE Loss Analysis & Improvement Agent." That brief was expanded into the Business Case & Market Analysis document, and this Approach Document now brings the two together into a single, structured methodology.

Every section that follows — objectives, scope, methodology, architecture, and success criteria — is written so that it can be traced directly back to the original requirement brief. Nothing in the original brief is dropped or reinterpreted; it is expanded with the detail needed to move from requirement to design.

# 2. Reference: Original Requirement Brief

Before the business case and this approach were developed, the initiative was scoped through the following requirement brief. It is reproduced here in full so that every later section can be checked against it.

| Agent Name | OEE Loss Analysis & Improvement Agent |
| --- | --- |
| Description | Analyzes Availability, Performance, and Quality losses to identify key drivers of poor OEE and recommend actions to improve operational efficiency and equipment productivity. |
| Target Users | Plant Manager, Operations Excellence Manager, Production Manager, Continuous Improvement Lead |
| Sub-Tasks | - OEE breakdown analysis - Availability loss analysis - Performance loss analysis - Quality loss analysis - Downtime categorization - Line comparison - Improvement recommendations |
| Success Criteria | - OEE losses categorized correctly - Top performance degradation drivers identified - Business impact quantified - Improvement opportunities recommended - Management-ready summary generated - Supports minimum 3 OEE improvement scenarios |

# 3. Objective

Directly from the requirement brief, the objective of this initiative is to design and build an agent that analyzes Availability, Performance, and Quality losses, identifies the key drivers of poor OEE, and recommends actions to improve operational efficiency and equipment productivity. Expanded for design purposes, the platform is intended to:

- Calculate OEE deterministically from validated manufacturing data (Availability, Performance, Quality).

- Identify, categorize, and rank the dominant loss drivers behind OEE underperformance.

- Compare performance across lines to surface relative, not just absolute, degradation.

- Quantify the financial and production impact of each identified loss.

- Generate evidence-backed, explainable improvement recommendations rather than generic AI output.

- Support a minimum of three concurrent what-if improvement scenarios before changes are implemented.

- Produce a management-ready summary suitable for direct use by plant leadership.

# 4. Target Users & Stakeholder Needs

The requirement brief names four target user roles. Each has a distinct decision they need the agent to support:

| Role | Primary Need | How the Agent Serves This Role |
| --- | --- | --- |
| Plant Manager | A prioritized, financial view of what is hurting OEE most. | Executive decision brief with ranked losses and projected savings. |
| Operations Excellence Manager | A way to test improvement ideas before committing resources. | Multi-scenario simulation with projected OEE and financial benefit. |
| Production Manager | Line- and machine-level visibility into where losses occur. | Machine-wise breakdown and line comparison analysis. |
| Continuous Improvement Lead | Validated root causes and a ranked list of opportunities. | Evidence-backed recommendation engine with root cause validation. |

# 5. Scope of Work

## In Scope

All seven sub-tasks named in the original brief are treated as in-scope deliverables for this build:

- OEE breakdown analysis across Availability, Performance, and Quality.

- Availability loss analysis, including downtime duration and frequency.

- Performance loss analysis, including speed loss and micro-stops.

- Quality loss analysis, including scrap, rework, and rejects.

- Downtime categorization by reason code and planned/unplanned status.

- Line comparison to benchmark relative performance across production lines.

- Improvement recommendations, ranked and evidence-backed.

## Out of Scope (this phase)

- Direct real-time integration with PLCs/SCADA and shop-floor sensors — data will be consumed in validated batch/file form initially.

- Automated maintenance ticket creation in third-party CMMS systems — designed for, but not activated, in this phase.

- Cross-plant benchmarking beyond line-to-line comparison within a single plant.

# 6. Data & Metrics Foundation

Before any loss can be categorized or ranked, the platform needs a shared, unambiguous definition of the metrics it calculates. This section sets out the formulas and data inputs that every later section — the methodology, the architecture, and the success-criteria mapping — relies on.

## Core OEE Formula

OEE is calculated as Availability multiplied by Performance multiplied by Quality. Each component is derived from a distinct data source, so that a drop in overall OEE can always be traced back to one or more of the three:

| Component | Formula | Primary Data Source |
| --- | --- | --- |
| Availability | Run Time / Planned Production Time | Machine run/stop logs, downtime reason codes |
| Performance | (Ideal Cycle Time x Total Count) / Run Time | Cycle-time standards, actual output counts |
| Quality | Good Count / Total Count | Scrap, rework, and reject records |

## Loss Categories Tracked

Losses will be tracked against the standard six big losses, grouped under the Availability, Performance, and Quality components above, so that the platform's loss driver ranking stays consistent with recognized manufacturing practice rather than an ad-hoc taxonomy:

- Availability losses: equipment failure/breakdown, setup and adjustment.

- Performance losses: idling and minor stops, reduced speed running.

- Quality losses: process defects and scrap, reduced yield at startup.

# 7. Sub-Task to Capability Mapping

To make sure nothing in the original brief is lost in translation, each named sub-task is mapped below to the specific system capability that will deliver it, and the output that capability produces.

| Original Sub-Task | System Capability | Output |
| --- | --- | --- |
| OEE breakdown analysis | Deterministic OEE engine (Availability x Performance x Quality) | OEE %, with per-shift and per-line breakdown |
| Availability loss analysis | Downtime capture and duration analytics | Ranked availability losses with duration and cost |
| Performance loss analysis | Cycle-time and speed-loss analytics | Ranked performance losses with throughput impact |
| Quality loss analysis | Scrap and rework analytics | Ranked quality losses with scrap cost |
| Downtime categorization | Error-code classification engine | Downtime reasons grouped by code and planned/unplanned status |
| Line comparison | Cross-line benchmarking module | Comparative OEE and loss ranking across lines |
| Improvement recommendations | AI-assisted decision support layer | Ranked, evidence-backed recommendations |

# 8. Proposed Approach & Methodology

The build will follow a layered methodology, with each layer validated independently before the next is added. This keeps the deterministic analytics core auditable and separates it clearly from the AI-assisted layer built on top of it.

## 8.1 Data Validation & Standardization

Raw production data (machine run/stop logs, downtime codes, scrap and quality records) will be validated for completeness and consistency before any calculation is performed, so that all downstream analytics are traceable back to trustworthy source data.

## 8.2 Deterministic OEE & Loss Analytics Engine

Availability, Performance, and Quality will be calculated using standard OEE formulas against validated data. This directly delivers the OEE breakdown analysis, and the Availability, Performance, and Quality loss analyses named in the original brief.

## 8.3 Downtime Categorization

Every downtime event will be classified by reason code and by planned/unplanned status, so losses are grouped meaningfully rather than left as an undifferentiated total — directly satisfying the downtime categorization sub-task and the success criterion that OEE losses be categorized correctly.

## 8.4 Line Comparison & Benchmarking

Lines will be benchmarked against each other on OEE and loss profile, normalized for product mix and run time where needed, so that relative — not just absolute — performance degradation is visible to Production Managers.

## 8.5 Business Impact Quantification

Each identified loss driver will be translated into business terms — estimated downtime cost, scrap cost, production loss, and throughput loss — and given a priority score, so financial impact is quantified rather than left as raw percentages.

## 8.6 AI-Assisted Improvement Recommendations

An AI analysis layer will sit on top of the deterministic engine, using calculated losses and priority scores — not free-form model guessing — as grounding, so recommendations remain evidence-backed, explainable, and directly tied to the top performance-degradation drivers identified.

## 8.7 Scenario Simulation Engine

A simulation layer will let users model what-if scenarios — for example, a 5% Availability improvement — by redistributing the required downtime reduction across major loss contributors, then recalculating projected OEE, production gain, and financial benefit. The engine will be built to run at least three concurrent improvement scenarios side by side, meeting the corresponding success criterion directly.

## 8.8 Management-Ready Summary & Decision Briefs

Outputs will be packaged into a management-ready summary and role-specific decision briefs — a Plant Manager receives a prioritized executive brief, a Production Manager receives line- and machine-level detail, and a Continuous Improvement Lead receives simulation-ready scenarios — all generated from the same underlying analytics.

# 9. Solution Architecture Overview

At a high level, the platform will be structured in four layers, each with a distinct responsibility. This layering keeps the deterministic calculations separate from — and verifiable independently of — the AI-generated explanations built on top of them.

| Layer | Responsibility |
| --- | --- |
| Data Layer | Ingests and validates raw manufacturing data (production logs, downtime codes, scrap/quality records) and standardizes it for analysis. |
| Analytics Layer | Performs deterministic OEE calculation, downtime categorization, line comparison, and business impact quantification. |
| AI Decision Layer | Generates evidence-backed recommendations and runs scenario simulations, grounded in Analytics Layer outputs. |
| Presentation Layer | Delivers the management-ready summary, role-based decision briefs, and the scenario simulation interface to end users. |

# 10. Success Criteria Mapping

Each success criterion named in the original brief is addressed explicitly by a specific part of this approach, as shown below.

| Original Success Criterion | How This Approach Delivers It |
| --- | --- |
| OEE losses categorized correctly | Deterministic engine plus downtime categorization module, cross-checked against validated source data. |
| Top performance degradation drivers identified | Loss driver ranking scores every contributor by impact so the top drivers surface automatically. |
| Business impact quantified | Business Impact Quantification layer converts every loss into downtime cost, scrap cost, and throughput loss. |
| Improvement opportunities recommended | AI-assisted recommendation engine ranks opportunities by priority score with supporting evidence. |
| Management-ready summary generated | Presentation layer packages findings into a role-specific, presentation-ready executive summary. |
| Supports minimum 3 OEE improvement scenarios | Scenario simulation engine runs Availability, Performance, Quality, and Compare-All scenarios concurrently. |

# 11. Implementation Roadmap

Implementation is proposed in six sequential phases, each building on the validated output of the previous phase:

| Phase | Focus Area | Key Activities | Outcome |
| --- | --- | --- | --- |
| Phase 1 | Foundation | Data validation pipeline; deterministic OEE calculation engine. | Reliable, auditable OEE baseline. |
| Phase 2 | Loss Categorization | Downtime categorization; availability, performance, and quality loss analysis. | Correctly categorized OEE losses. |
| Phase 3 | Benchmarking & Impact | Line comparison module; downtime, scrap, and throughput cost analysis. | Ranked degradation drivers with financial impact. |
| Phase 4 | AI Decision Support | Evidence-backed recommendation engine; root cause validation. | Ranked, actionable improvement recommendations. |
| Phase 5 | Scenario Simulation | Multi-scenario what-if engine (minimum 3 concurrent scenarios). | Pre-implementation impact forecasts. |
| Phase 6 | Management Reporting | Executive summary and role-based decision brief generation. | Management-ready summary for plant leadership. |

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Incomplete or inconsistent downtime/quality logs. | Data validation layer flags gaps before calculation; manual reconciliation during early phases. |
| AI-flagged root causes don't match floor reality. | SME sign-off required on recommendations during pilot before they are trusted operationally. |
| Line comparison is unfair across different product mixes. | Benchmarking module normalizes for product mix and run time before ranking lines. |
| Simulation outputs are mistaken for guarantees. | Outputs are explicitly labeled as projections requiring validation against pilot results. |
| Users default back to old dashboards instead of the new summary. | Management-ready summary is designed as a drop-in replacement for the existing reporting format. |

# 13. Validation & Sign-off Approach

Because the AI Decision Layer sits on top of deterministic calculations rather than replacing them, each phase includes an explicit validation step before its output is trusted by the next phase or by end users.

| Output | Validation Step | Signed Off By |
| --- | --- | --- |
| OEE & loss figures | Cross-checked against a manual OEE calculation for a sample period, on at least one line, before rollout. | Production Manager / CI Lead |
| Loss driver ranking | Reviewed against known recurring issues to confirm the ranking matches floor experience. | Continuous Improvement Lead |
| AI-generated root causes | Signed off by a plant subject-matter expert before a recommendation is marked as evidence-backed. | Plant Manager / SME |
| Scenario simulation outputs | Compared against at least one completed real-world change to confirm projected vs. actual benefit. | Operations Excellence Manager |
| Management-ready summary | Reviewed for accuracy and clarity by a Plant Manager before it replaces the existing reporting format. | Plant Manager |

# 14. Assumptions & Dependencies

- Validated production data (machine logs, downtime codes, scrap and quality records) is accessible for analysis.

- Sufficient historical data exists to calibrate baseline OEE and loss-driver benchmarks across lines.

- Plant subject-matter experts are available to validate AI-suggested root causes during early phases.

- Underlying AI/LLM infrastructure and compute are provisioned ahead of the AI Decision Layer build.

- Stakeholders (Plant Manager, Operations Excellence Manager, Production Manager, Continuous Improvement Lead) are available for periodic review and feedback cycles.

- Line comparison benchmarks are agreed with Production Managers before being used to judge line performance.

# 15. Conclusion

This approach takes the original requirement brief for the OEE Loss Analysis & Improvement Agent — its target users, sub-tasks, and success criteria — and carries every element of it through to a phased build methodology, without substituting a generic analytics platform in its place. A deterministic, auditable analytics foundation is established first, with AI-assisted recommendations, scenario simulation, and management-ready reporting layered on top of it, so that the platform remains explainable and directly accountable to the requirements it was scoped against.